1. Title Slide

- Team Name:

- University: [Your University]

- Country: [Your Country]

- Selected Innovation Track: Digital Platforms and Interactive Applications

- Project Title: Urban Expansion Analysis Dashboard: Integrating EO-based Land Use Classification with Real-time Construction Monitoring

- Team Members and Roles:

  - ...

2. Problem Statement (1/2)

- The Challenge of Rapid Urban Expansion: Cities worldwide, particularly in developing nations like Blantyre, Malawi, face rapid and often unplanned urban growth.1

- Blantyre's Situation: Sustained high rates of urbanization in Blantyre are outpacing planned development, leading to significant challenges.2

- Informal Settlements: A large percentage (65-75%) of Blantyre's population resides in informal settlements due to the failure of formal housing supply to meet demand.3 This often results in inadequate housing and limited access to essential services.1

2. Problem Statement (2/2)

- Environmental Impact: Unplanned urban expansion in Blantyre is causing a reduction in vegetation cover and loss of biodiversity.9 Development often targets vegetated areas, exacerbating the urban heat island effect.9

- Social and Economic Consequences: Rapid urbanization is linked to urban poverty, inadequate housing, limited access to water and sanitation, and high unemployment.1 This strains resources and infrastructure, potentially hindering sustainable economic development.12

- Data Scarcity: A critical lack of comprehensive and up-to-date data on urban expansion and land use change hinders effective urban planning and decision-making in Blantyre.9

3. Proposed Solution Overview (1/3)

- Introducing the Urban Expansion Analysis Dashboard: A dynamic and interactive digital platform to provide stakeholders with a comprehensive understanding of urban sprawl and its impacts.

- Core Concept: Integration of Earth Observation (EO)-based Land Use and Land Cover (LULC) classification with real-time (or near real-time) construction monitoring.

- Historical Analysis: Visualize the spatial extent, patterns, and rate of urban expansion over time using historical LULC data from satellite imagery.9

3. Proposed Solution Overview (2/3)

- Real-time Monitoring: Integrate near real-time construction monitoring data to identify areas of rapid development, including unplanned growth.

- Combined Insights: Analyze the correlation between urban expansion, informal settlement growth, and environmental consequences like green space loss.2

- Key Technologies:

  - Earth Observation Data (Copernicus Sentinel-2, Landsat) 21

  - Open-source GIS Software (QGIS) 21

  - Machine Learning Algorithms 26

  - Cloud-based Platforms (Google Earth Engine) 21

  - Interactive Dashboarding Platform 33

3. Proposed Solution Overview (3/3)

- Potential Users and Stakeholders:

  - Urban planners and policymakers

  - Researchers

  - Real estate developers

  - Local government agencies (Blantyre City Council)

  - Non-governmental organizations

  - Community members

- Benefits: Empowers stakeholders with timely and accurate spatial information for informed decisions on urban development, resource management, and community well-being.

4. Implementation Roadmap (1/2) - Six-Week Plan

- Week 1-2: Data Acquisition and Preprocessing:

  - Identify and download historical and recent satellite imagery (Sentinel-2, Landsat).21

  - Perform atmospheric and geometric correction, and cloud masking.22

  - Research and identify sources for real-time construction monitoring data.21

  - Define geographical boundaries for analysis.

  - Milestones: Access to EO datasets, identification of construction monitoring data source, initial preprocessing of satellite imagery for two time periods.

4. Implementation Roadmap (2/2) - Key Milestones

- Week 2-3: Land Use Classification Model Development:

  - Gather and prepare training data.26

  - Develop and train a machine learning model (e.g., Random Forest).26

  - Conduct accuracy assessment.

  - Generate a time series of land use maps.

  - Milestones: Achieved acceptable classification accuracy, generated land use maps for at least two years.

- Week 3-4: Real-time Data Integration and Analysis:

  - Establish a pipeline for integrating construction monitoring data with LULC results.

  - Develop spatial analysis techniques to analyze the relationship between new construction and land use patterns.

  - Design and implement methods for visualizing new construction on the dashboard.

  - Milestones: Established data integration, developed spatial analysis methods for new construction.

- Week 4-5: Dashboard Design and Development:

  - Select a user-friendly dashboarding platform.

  - Design an intuitive and visually appealing user interface.33

  - Develop interactive visualizations for land use changes, construction activity, and key metrics.

  - Implement filtering and selection tools.

  - Milestones: Fully functional and interactive dashboard prototype.

- Week 5-6: Testing and Validation:

  - Rigorous testing of the dashboard.

  - Validation of land use classification results.

  - Evaluation of construction monitoring data accuracy.

  - Gather and incorporate user feedback.

  - Milestones: Completed comprehensive testing and validation, finalized dashboard.

- Week 6: Proposal Finalization:

  - Compile the complete proposal document.

  - Develop a compelling PowerPoint presentation.

5. Data and Technology Utilisation (1/2)

- Earth Observation Data:

  - Copernicus Sentinel-2: High-resolution (10m), multispectral imagery for detailed land use classification.21

  - Landsat Program: Medium-resolution (30m), multispectral imagery with a long historical archive for analyzing urban expansion trends.21

  - Digital Earth Africa: Potential source for analysis-ready data specific to the continent.21

- Real-time Construction Monitoring Data:

  - Explore high-frequency commercial satellite imagery for near real-time change detection.21

  - Investigate publicly available datasets or APIs on building permits or ongoing construction projects in Blantyre.

5. Data and Technology Utilisation (2/2)

- Integration: Developing robust data pipelines and potentially custom APIs to integrate diverse data sources.

- Technical Feasibility: Our team possesses the necessary skills in remote sensing, GIS, machine learning, and web development to successfully implement this project. We will leverage cloud-based platforms like Google Earth Engine for efficient processing and analysis.21

6. Feasibility and Expected Impact (1/2)

- Practicality:

  - Cost-Effective: Primarily utilizing free and open-source data and software minimizes initial development costs.

  - Scalability: Cloud platforms support the scalability of the solution.

  - Resource Availability: Our team has the required expertise to undertake this project.

- Expected Real-World Impact:

  - Communities: Better-planned and more sustainable urban development.1 Identification of areas needing basic services through informal settlement monitoring.1

  - Industries: Insights for responsible development for real estate developers.

  - Environment: Monitoring of green space loss to inform conservation policies.9 Increased awareness of urban encroachment on green spaces.

6. Feasibility and Expected Impact (2/2) - Example Impact Metric

| Land Cover Class | Area in 2010 (km²) | Area in 2020 (km²) | Change in Area (km²) | Percentage Change (%) |
| --- | --- | --- | --- | --- |
| Built-up | 45.0 | 60.0 | 15.0 | 33.3 |
| Vegetation | 55.0 | 45.0 | -10.0 | -18.2 |
| Bare Land | 100.0 | 80.0 | -20.0 | -20.0 |
| Water | 10.0 | 10.0 | 0.0 | 0.0 |

Note: This is an example table based on hypothetical data for illustrative purposes, demonstrating the type of analysis the dashboard will provide.

7. Final Submission Alignment

- Alignment with GAIATHON Track: This project directly aligns with the "Digital Platforms and Interactive Applications" track by developing a web-based interactive dashboard.

- Integration of Requirements: It integrates "EO-based land use classification" using satellite data and aims to incorporate "real-time construction monitoring" to "track urban sprawl."

- Potential Challenges: Data availability and quality for real-time monitoring, technical integration of diverse data, computational resource requirements.

- Risk Mitigation Strategies: Exploring multiple data sources, implementing robust validation techniques, adopting a modular development approach, and leveraging cloud-based platforms.

8. Conclusion

- Summary: Urban sprawl in Blantyre presents significant environmental, social, and economic challenges.

- Innovation and Feasibility: Our "Urban Expansion Analysis Dashboard" offers an innovative and feasible solution by integrating EO data and real-time monitoring for informed decision-making.

- Novel Approach: The combination of historical analysis with near real-time monitoring, leveraging readily available data and open-source technologies, provides a novel approach.

- Team Commitment: Our team is committed to successfully completing the incubation phase and further developing this impactful project.

### *2 Slides: Implementation Roadmap*

*Title:* 6-Week Development Timeline

*Slide 1: Phased Approach*

* *Week 1:* Data sourcing (EO, construction images), problem scoping

* *Week 2:* EO classification pipeline (urban, non-urban land use)

* *Week 3:* Train YOLO on construction dataset

* *Week 4:* Integrate with GIS platform, dashboard wireframing

* *Week 5:* Dashboard prototyping + real-time monitoring module

* *Week 6:* Testing, feedback collection, final polishing

### *1–2 Slides: Data and Technology Utilisation*

*Title:* Leveraging Data and Technology

* *EO Data Integration:*

* Use *Sentinel-2* for NDVI, built-up area, and LULC classification.

* Employ *Google Earth Engine* for processing and change detection.

* *Machine Learning & IoT:*

* Train *YOLOv8* to detect informal constructions using drone/CCTV feeds.

* Deploy models via a cloud backend with real-time update triggers.

* *GIS + Web Dashboard:*

* Use *Mapbox/QGIS + React* to display interactive spatial data.

* Enable data filters, time sliders, and risk area visualizations.

* *Technical Feasibility:*

* Open datasets + low-cost drones/CCTV.

* Lightweight dashboard deployable on mobile and desktop.

---

### *1–2 Slides: Feasibility and Expected Impact*

*Title:* Real-World Impact & Feasibility

* *Feasibility Factors:*

* Uses *free EO data (Copernicus)* and *open-source tools*.

* Scalable to *any city* with internet and basic compute infrastructure.

* Team has access to *GPU resources* for ML model training.

* *Expected Impact:*

* Enables *informed urban planning*.

* Helps *mitigate illegal settlements* and *environmental degradation*.

* Supports *data-driven decision-making* for sustainable development goals (SDGs 11, 13, 15).

---

### *1 Slide: Final Submission Alignment*

*Title:* Project Alignment and Risk Mitigation

* *Alignment:*

* Meets submission criteria: innovation, data use, feasibility, social impact.

* Includes dashboard prototype + documented pipeline + test results.

* *Risks & Mitigation:*

* *Data gaps →* Use synthetic/mocked data during prototyping.

* *Model accuracy →* Continuously retrain with real-world feedback.

* *Deployment issues →* Use containerized architecture (Docker).

---

### *1 Slide: Conclusion*

*Title:* Summary & Commitment

* *Key Takeaways:*

* Innovative solution to *visualize and manage urban sprawl*.

* *Combines EO, AI, and GIS* into a user-friendly platform.

* Cost-effective, scalable, and impactful for urban ecosystems.

* *Team Commitment:*

* Dedicated to *agile development, **community feedback, and **final deployment*.

* Ready to iterate and deploy based on stakeholder needs during incubation.

---

Let me know if you’d like the *PowerPoint version* of this outline or need mock visuals, a demo dashboard layout, or sample dataset links.